Owner’s Rep Comparison

|  | Fee | Hours | Time Schedule (months) |
| --- | --- | --- | --- |
| Company | CBRE¦Heery | Colliers | CBRE¦Heery | Colliers | CBRE¦Heery | Colliers |
| Task 1 - Analysis of the extensive work that has been completed to date for our three schools and the development of a detailed and efficient program to address the academic and infrastructure needs of our schools. Assist in the determination of the project delivery method that will be used for this project. | $80,984 | $25,625 | 416 | 142 | 1 | 2 (1 month overlap with Task 2) |
| Task 2 - Development of a selection process for an Architecture and Engineering design team to assist in the development of a range of options for the building plan that considers prioritization of need, benefits of each option, risk factors, financial impact, and opportunity costs. | $35,980 | $15,375 | 210 | 82 | 2 | 3 (1 month overlap with Task 2) |
| Task 3 - Development of a selection process for an Architecture and Engineering design team to assist in the development of a range of options for the building plan that considers prioritization of need, benefits of each option, risk factors, financial impact, and opportunity costs. | $242,472 | $50,190 | 1906 | 260 | 10 | 6 (overlap entirely with Task 4) |
| Task 4 - Seek citizen input on an ongoing basis and educate and inform the public throughout the process. | Included with above | $25,900 | Included with above | 132 | Included with above | 13 (overlap entirely with Task 3, 5, and 6) |
| Task 5 - In concert with the town’s financial advisor, explore funding options and alternative funding sources. | Included with above | $10,660 | Included with above | 54 | Included with above | 4 (overlap entirely with Task 4) |
| Task 6 - Development of a recommendation of a building plan for further development and pricing and preparation for referendum submission. | $45,255 | $53,415 | 315 | 270 | 1 | 7 (overlap entirely with Task 4; 3 month overlap with Task 5) |
| Estimating | $65,000 | - | - | - | - | - |
| Reimbursable Expenses | - | $18,000 | - | - | - | - |
| Total | $469,691 | $199,165 | 2847 | 940 | (June 2023-November 2024) | (June 2023-November 2024) |